## Slide 1: WEEKLY REPORT DOCUMENT
Supervisor:
Muhammad Fahad
Group members:
Amna Aslam(Bscs51f22s038)
Bushra Bilqees(Bscs51f22s041)

## Slide 2: Week 1:
Select Muhammad Fahad as Supervisor
2 meetings with Supervisor
1st meeting is introductory meeting
2nd meeting: Discussion of basic topics like: what is fyp?
How to Start?
From where to start?
Our respected supervisor guide us all about this

## Slide 3: Week 2:
Unfortunate clash(misallocation of supervisor)
Meeting with Mr.Muhhamd Saad Razzaq on issue
Meeting with Dr.Fahad Maqbool
Meeting with Dr.illyas
Submission of application for supervisor exchange
Finally, Mr.Muhammad Fahad reallocated to our group

## Slide 4: Week 3:
1st meeting :
Select domain of interest as website development with the help of our Supervisor
2nd meeting:
Respected Mr.Muhammad Fahad assign task to explore different ideas
3rd meeting:
We presented following ideas:
1.Sorting govt.notifications website
2.Ai face analyzer
3. Ai integrated E-commerce website
4.Expense check and balance website
Our honourable supervisor confirm second idea

## Slide 5: Week 4:
1st meeting:
Respected Mr.Muhammad Fahad assign task to explore different platforms (either websites or apps) that align or resemble to our idea
2nd meeting:
We explore different links and presented them to Mr.Fahad
links are given below:
https://www.perfectcorp.com/business/showcase/face-analyzer
https://www.cetaphil.com/us/skin-analysis.html
https://www.dermalogica.com/pages/face-mapping

## Slide 6: Week 5:
1ST meeting:
Discussion of perposal
2nd meeting:
We complete proposal document and presented to our internal advisor
Mr.Muhammad Fahad check the document,analyze some tiny mistakes, guide us and advise further refinements
2nd meeting:
final document of proposal deliver

## Slide 7: Week 6:
1st meeting:
Our honourable supervisor assign a task to explore databses
2nd meeting:
We completed our task and displayed him with following links:
https://www.kaggle.com/datasets
https://www.image-net.org/

## Slide 8: Week 7:
1st meeting:
Discussion about road map to implement the idea
2nd meeting:
Disscuss Srs document(purpose,template,format etc)
Srs document refinement by Mr.Muhammad Fahad
Finally,deliver Srs document

## Slide 9: Week 8: mid exams
1st meeting:
We got the document printed and secured our supervisor’s signature

## Slide 10: Week 9:
No meeting with supervisor:
Muhammad Fahad is not available this week